Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 28 SEPTEMBER 2026 |
| --- | --- |
| Team ID | SWTID-2026-6013 |
| Project Name | AI BLOGNEST API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

Sure. Below is the Product Backlog and Sprint Schedule customized for your AI BlogNest API project.

Product Backlog and Sprint Schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Authentication | USN-1 | As a user, I can register using my name, email and password. | 2 | High | Development Team |
| Sprint-1 | User Authentication | USN-2 | As a user, I can log in using my registered email and password. | 2 | High | Development Team |
| Sprint-1 | User Authentication | USN-3 | As a user, I should receive an authentication token after successful login. | 2 | High | Development Team |
| Sprint-1 | User Authentication | USN-4 | As a user, I should be prevented from accessing protected APIs without valid authentication. | 2 | High | Development Team |
| Sprint-1 | User Authentication | USN-5 | As a user, I can view my profile after successful authentication. | 2 | Medium | Development Team |
| Sprint-2 | AI Blog Generation | USN-6 | As a user, I can generate blog content by providing a topic and category. | 3 | High | Development Team |
| Sprint-2 | AI Blog Generation | USN-7 | As a user, I can generate suitable blog title suggestions using AI. | 2 | Medium | Development Team |
| Sprint-2 | AI Blog Generation | USN-8 | As a user, I can summarize blog content using the AI summarization API. | 2 | High | Development Team |
| Sprint-2 | AI Blog Generation | USN-9 | As a user, I should receive a validation message when required AI input is missing. | 1 | High | Development Team |
| Sprint-3 | Blog Management | USN-10 | As a user, I can create and save a generated blog. | 3 | High | Development Team |
| Sprint-3 | Blog Management | USN-11 | As a user, I can view all my saved blogs. | 2 | High | Development Team |
| Sprint-3 | Blog Management | USN-12 | As a user, I can view a specific blog using its ID. | 2 | Medium | Development Team |
| Sprint-3 | Blog Management | USN-13 | As a user, I can update an existing blog. | 2 | High | Development Team |
| Sprint-3 | Blog Management | USN-14 | As a user, I can delete an existing blog. | 2 | High | Development Team |
| Sprint-4 | API Validation & Testing | USN-15 | As a user, I can search and retrieve relevant blog content. | 2 | Medium | Development Team |
| Sprint-4 | API Validation & Testing | USN-16 | As a developer, I can validate API requests and return appropriate error messages. | 2 | High | Development Team |
| Sprint-4 | API Validation & Testing | USN-17 | As a developer, I can test all authentication, AI and blog APIs using Postman. | 3 | High | Development Team |
| Sprint-4 | API Validation & Testing | USN-18 | As a developer, I can document API endpoints and their request/response formats. | 2 | Medium | Development Team |

Project Tracker, Velocity & Burndown Chart:

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 27 Sep 2026 | 02 Oct 2026 | 10 | 02 Oct 2026 |
| Sprint-2 | 8 | 6 Days | 03 Oct 2026 | 08 Oct 2026 | 8 | 08 Oct 2026 |
| Sprint-3 | 11 | 6 Days | 09 Oct 2026 | 14 Oct 2026 | 11 | 14 Oct 2026 |
| Sprint-4 | 9 | 6 Days | 15 Oct 2026 | 20 Oct 2026 | 9 | 20 Oct 2026 |

Total Planned Story Points: 38

Velocity

Velocity represents the number of story points completed by the team during a sprint.

For AI BlogNest API:

- Sprint-1 = 10 points

- Sprint-2 = 8 points

- Sprint-3 = 11 points

- Sprint-4 = 9 points

Average Team Velocity (AV):

AV=10+8+11+94
AV=9.5 story points per sprint

Therefore, the team's average velocity is 9.5 story points per sprint.

Burndown Chart

A Burndown Chart represents the remaining work against the progress of the project. For AI BlogNest API, the initial backlog contains 38 story points.

| Sprint | Starting Story Points | Completed | Remaining Story Points |
| --- | --- | --- | --- |
| Sprint-1 | 38 | 10 | 28 |
| Sprint-2 | 28 | 8 | 20 |
| Sprint-3 | 20 | 11 | 9 |
| Sprint-4 | 9 | 9 | 0 |