Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date |  |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation :

Use the below template to create product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for Blog Nest by entering my name, email, password, and confirming my password. | 2 | High | Project Team |
| Sprint-1 | Registration | USN-2 | As a user, I will receive a confirmation message once I have successfully registered for Blog Nest. | 1 | High | Project Team |
| Sprint-2 | Registration | USN-3 | As a user, I can register for Blog Nest through Facebook. | 2 | Low | Project Team |
| Sprint-1 | Registration | USN-4 | As a user, I can register for Blog Nest through Gmail. | 2 | Medium | Project Team |
| Sprint-1 | Login | USN-5 | As a user, I can log into Blog Nest by entering my email and password. | 1 | High | Project Team |
| Sprint-1 | Dashboard | USN-6 | As a user, I can view the Blog Nest dashboard after logging in. | 2 | High | Project Team |
| Sprint-2 | Blog Management | USN-7 | As a user, I can create and write a new blog post. | 3 | High | Project Team |
| Sprint-2 | Blog Management | USN-8 | As a user, I can edit and update my published blog posts. | 2 | High | Project Team |
| Sprint-2 | Blog Management | USN-9 | As a user, I can delete my blog posts. | 2 | Medium | Project Team |
| Sprint-3 | Blog Viewing | USN-10 | As a user, I can view and read published blogs. | 2 | High | Project Team |
| Sprint-3 | Blog Search | USN-11 | As a user, I can search for blogs using keywords or titles. | 2 | Medium | Project Team |
| Sprint-3 | Interaction | USN-12 | As a user, I can like and comment on blog posts. | 3 | High | Project Team |
| Sprint-4 | Profile | USN-13 | As a user, I can view and update my profile information. | 2 | Medium | Project Team |
| Sprint-4 | Categories | USN-14 | As a user, I can browse blogs based on different categories. | 2 | Medium | Project Team |
| Sprint-4 | Admin | USN-15 | As an admin, I can manage users and blog posts. | 3 | High | Project Team |

Project Tracker, Velocity & Burndown Chart :

To keep the same format as your given template, we can use 20 story points per sprint and 6-day duration.

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 20 | 05 Nov 2022 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 20 | 12 Nov 2022 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 19 Nov 2022 |